Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning,

Stories, Story points)

| Date | 08 Mar 2026 |
| --- | --- |
| Team ID | SWTID-2026-1170 |
| Project Name | MicroGoal |
| Maximum Marks |  |

Product Backlog & Sprint Schedule:-

| Sprint | Functional Requirem ent (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | Create user Sign-up page | 5 | High | Dharmender |
| Sprint-1 | User Authentication | USN-2 | Implement secure Login System | 8 | High | Dharmender |
| Sprint-1 | Database Setup | USN-3 | Design Database Schema for users | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-4 | Add New Goal Features | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-5 | View User Goals Dashboard | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-6 | Edit goal Details | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-7 | Remove Goal From list | 5 | High | Dharmender |
| Sprint-3 | Authorization | USN-8 | Implement Authorizatio n Middleware | 8 | High | Dharmender |
| Sprint-3 | Error Handling | USN-9 | Add Error Handling And Validation | 7 | Medium | Dharmender |
| Sprint-3 | API Testing | USN-10 | Perform API Testing using postman Tool | 5 | Medium | Dharmender |
| Sprint-4 | Optimization | USN-11 | Implement Input Validation and error messages | 8 | Medium | Dharmender |
| Sprint-4 | Performance | USN-12 | Optimize API Performance and refactor Code | 7 | Medium | Dharmender |